KERALA HEALTHCARE EXPANSION PROGRAMME

Project Nila

Strategy & Investment Plan

May 2026

PART I EXECUTIVE OVERVIEW

# 1. The Plan

## The Program — What We Are Building

VPS Healthcare today only runs 1 unit in Kerala – the Lakeshore Hospital, Kochi and remains a sub-scale single asset in a consolidating market. Kerala's ₹35,000 Cr hospital sector is undergoing its most significant ownership transition with several large entities in a process of consolidating. The window to build a defensible Kerala network before a competitor consolidation forecloses the option set, is open today and closes within 24–36 months.

Project Nila is the response: a multi phased programme over the next 18-24 months to assemble a multi-hospital network, with equity interests in several Kerala cities including but not limited to Kochi, Thrissur, Trivandrum, Alappuzha, Malappuram, Kottayam, Kollam, Kozhikode, Palakkad and Kasaragod, and an O&M approach with several institutions where letting go of equity is difficult. The result is a ~8,300-bed Kerala-wide platform that multiplies specialist utilisation at the quaternary hub, captures the Gulf-NRI referral pipeline, and positions VPS for a credible regional-champion position.

## The Investment Proposition

| ₹3,900 Cr Total Investment | 25 Programme Hospitals | ~8,300 Network Beds | ₹2,090 Cr FY30 Econ. Revenue | ₹495 Cr FY30 Econ. EBITDA | ~20% / 2.4× Base Equity IRR / MOIC |
| --- | --- | --- | --- | --- | --- |

The base-case return of ~20% equity IRR / 2.4× MOIC over a 5-year hold is a strategic-control platform return, that meets our internal VPS IRR hurdle . Three additive upside items around VPS Lakeshore referral uplift (₹100–200 Cr estimated annual EBITDA contribution at maturity), O&M EBITDA-share above threshold, and platform multiple expansion are excluded from the base case. The cost of inaction is material: for example, if Aster or KKR acquires institutions within the existing Lakeshore entity such as Sunrise, Renai or Mother, the annual EBITDA at risk to VPS Lakeshore from lost referral volume is estimated at ₹30–60 Cr.

## Structure of the Program

The program uses two entry playbooks. Playbook A (Strategic-Control): VPS acquires majority equity or wins an NCLT going-concern resolution and consolidates the hospital's economics. Playbook B (O&M): VPS operates a partner trust or mission hospital under a 15–25 year concession for a management fee, without owning equity or real-estate.

| Playbook | Entry Mechanics | Capital | Value Capture | Best For |
| --- | --- | --- | --- | --- |
| A — Strategic-Control (Equity / NCLT / JV) | Acquire 60–100% stake or NCLT going-concern resolution. Full operating control. Consolidate economics. | ₹140–375 Cr per asset | Operating profit + full equity upside. | Distressed assets (SUT Royal), succession-driven sales (ex : Mother, Renai, Sunrise, Indo-American) |
| B — O&M Model | 15–25 year concession. VPS deploys management team + modernisation capex. No equity transfer. | ₹50–200 Cr capex | 5–8% of gross hospital revenue as management fee + EBITDA-share above threshold. | Mission hospitals and institutions that will not sell equity |

## Beds & Capital by Playbook

The 25-hospital priority programme splits across the two playbooks as set out below. Playbook A capital is acquisition enterprise value or JV capital — VPS takes equity or operating control. Playbook B capital is modernisation / turnaround capex only: there is no acquisition cost, since the partner retains land, building and licence, and VPS earns a 6.5% management fee on gross revenue. All entry-stage figures are indicative and subject to due diligence.

| Playbook | Hospitals | Beds | Priced Capital | What the capital represents |
| --- | --- | --- | --- | --- |
| A — Strategic-Control (Equity / NCLT / JV) | 17 | ~4,900 | ~₹2,300 Cr | 5 owned ₹1,240 Cr + Pushpagiri/Sreevalsam JVs ₹200 Cr + 6 acquisitions ₹860 Cr priced at ~7× EBITDA (Daya, Ananthapuri, KM Cherian, Starcare, Mother Care, Meditrina). |
| B — O&M concession | 8 | ~3,360 | ~₹520 Cr | Modernisation / turnaround capex only — Lourdes, Caritas, Bishop Benziger, Aswani, SR Medical, Puthiyedom, Travancore + Avitis (turnaround O&M). No acquisition cost; 6.5% management fee. |
| Priority total (25 hospitals) | 25 | ~8,300 | ~₹2,820 Cr | ≈ 72% of the ₹3,900 Cr envelope; the balance funds integration and growth capex (incl. Kakkanad greenfield), working capital and contingency. |

Programme envelope ₹3,900 Cr = ₹2,150 Cr equity (55%) + ₹1,750 Cr debt (45%).

## 60-Day Action Track

| Priority | Track | Action | Timing |
| --- | --- | --- | --- |
| Week 1 | Appoint Legal DD Counsel | Mandate a Tier-1 law firm (AZB, Cyril Amarchand, or Trilegal) to lead legal due diligence across target shortlist: title searches, NCLT/CIRP status checks, promoter litigation screening, and Sec 29A self-check across VPS group entities. | Day 7 |
| Week 1 | Appoint Financial DD Advisor | Engage a Big-4 firm (PWC, or EY) to conduct quality-of-earnings, working-capital normalisation, and debt-mapping on the top-5 priority targets. Scope to include EBITDA adjustability and capex liability assessment. | Day 7 |
| Week 2 | Decide on a Lead Investment Banker | Issue a formal IB mandate to a healthcare-specialist M&A advisor (Kotak, 7i, JM Financial) to run structured deal processes, manage seller outreach, and provide valuation benchmarking across all shortlisted targets. | Day 10 |
| Week 2 | Start preparing an Operational DD Plan | Form an internal team to assess clinical governance, staffing structures, bed-utilisation patterns, and NABH/JCI compliance gaps across concession targets. | Day 14 |
| Week 2 | DD Data Room & Information Protocol | Define information-request lists (IRLs) per target archetype (acquisition vs O&M). Agree NDA templates with advisors; initiate preliminary document collection from willing targets. | Day 14 |
| Week 3 | Regulatory & Tax Structuring Advisor | Mandate a tax advisory firm to review optimal acquisition structures (direct purchase, slump sale, SPV, or O&M concession) for each archetype, including stamp duty, GST, IT, and FCRA implications for mission-hospital channel. | Day 21 |
| Month 2 | Debt Financing Advisor / Arranger | Appoint a debt capital markets advisor or domestic bank consortium lead (SBI Capital, ICICI Securities, or Axis Capital) to structure the ₹1,750 Cr debt envelope — term sheet parameters, security package, and covenant framework. | Day 30 |
| Day 60 | DD Progress Review & Advisor Alignment | Convene a cross-advisor alignment session: Legal, Financial, Operational, and Tax advisors present preliminary DD findings. Rank targets by risk-adjusted attractiveness. Agree priority sequence for binding offers and NBO submissions. | Day 60 |

PART II INVESTMENT CASE

# 2. Investment Thesis

Strategic Operator · Management Partner · Value Creation at Scale

Kerala's ₹35,000 Cr hospital market is consolidating faster than any single operator is positioned to capture. The programme acquires majority equity in willing sellers and NCLT assets (Playbook A) and manages mission hospitals under O&M concession (Playbook B), building a defensible 25-hospital Kerala-wide platform. Base-case: 25 active hospitals · ~₹2,090 Cr economic revenue at ~23.7% EBITDA by Year 5 · ~20% equity IRR / ~2.4× MOIC.

## The Opportunity — Why Now

### Succession-Stress Wave

Founders of Kerala's 1970s–90s hospital generation are ageing out. At least six priority targets are in active second-generation transition — Mother Hospital (6 children on board), Sunrise (Hafeez family, daughters already directors), Indo-American (founder ~94, Buffalo NY), Cosmopolitan (8-director board, no single controller).

### NCLT / CIRP Distressed Pipeline

Several entities are in a distressed state. SUT Royal Hospital (TIHSL, Kochulloor) is in liquidation under a going-concern protocol — the cheapest plausible Trivandrum tertiary entry at an estimated EV of ₹100–180 Cr. PVS Memorial (Kaloor, Kochi) is in CIRP with a Supreme Court challenge pending; bilateral track possible if SC upholds the resolution plan. Distressed entry delivers capacity at 40–60% discount to replacement cost.

### Mission-Hospital Capital Crunch

Catholic and trust hospitals — Lourdes (600 beds, NABH-accredited), Caritas (655 beds, combined ~800 post-Matha merger), Bishop Benziger (600 beds, Kollam) — face post-COVID balance-sheet stress and modernisation capex they cannot self-fund. Their boards seek a brand-neutral operational partner with capital, Gulf credentials, and a willingness to preserve community and religious identity.

### Competitive Window Dynamics

| Actor | Move | Kerala Footprint |
| --- | --- | --- |
| Aster DM + QCIL | India's 3rd-largest chain. They are in Kochi, Thrissur, North Kerala premium tier. | 8 hospitals in Kerala (post-QCIL merger): Aster Medcity Kochi (900 beds, expanding to 962 by FY27), MIMS Kozhikode, MIMS Kottakkal, MIMS Calicut, Aster Thrissur, Wayanad Medical College, Aster MIMS Kasaragod (264 beds, opened Oct 2025), plus Aster Capital Trivandrum (454 beds, greenfield). ₹850 Cr committed to Kerala over FY26–28. |
| KKR / Baby Memorial | Locked North Kerala hub-and-spoke. Baby Memorial + BMH network across Kozhikode–Kannur–Kasaragod corridor. | ~1,000 beds across Kozhikode (BMH flagship, 600 beds) and Kannur. Added Meitra Hospital Kozhikode (230 beds, acquired Sept 2024), locking the Kozhikode–Kannur–Kasaragod corridor. KKR total commitment to BMH now >₹5,100 Cr; targeting 3,000 beds across network. Active acquirer in the South/Central Kerala market. |

## Entry Strategy — Two Playbooks

|  | Playbook A — Strategic-Control Model | Playbook B — O&M Model |
| --- | --- | --- |
| Entry | Majority equity / NCLT control. 60–100% stake or going-concern resolution. | O&M concession. 15–25 year term; no equity/title transfer. |
| Capital per asset | ₹140–375 Cr (acquisition EV + integration capex) | ₹50–200 Cr modernisation capex secured against concession term |
| Revenue model | Consolidated hospital P&L at VPS stake% | Management fee: 6.5% of gross hospital revenue + EBITDA-share above threshold |
| Exit treatment | Consolidate; exit at hospital multiple (14× base case) | Exit as services annuity (8× base case). NOT at hospital multiple. |
| Best for | NCLT assets, promoter exits, family succession sales | Mission hospitals (religious trusts, archdioceses) that will not sell equity |

## Value-Creation Engine — Six Levers

| Lever | Mechanism | Typical Uplift | Timeline |
| --- | --- | --- | --- |
| Case-mix upgrade | Shift to specialist/super-specialist procedures via VPS Lakeshore tumour boards, cath labs, transplant protocols. Route complex cases to hub. | +5–8 % EBITDA | 12–18 mo |
| ARPP management | Standardise package pricing to chain norms; eliminate under-billing; improve insurer/corporate mix. | +15–25% ARPP | 3–6 mo |
| Utilisation uplift | Hub-spoke referral loop; specialist rotations from VPS Lakeshore; IPA/TPA empanelment. | +10–20% occupancy | 6–18 mo |
| Procurement | Group purchasing: pharma, consumables, equipment across all Owned hospitals via VPS Lakeshore vendor framework. | +2–3 % EBITDA | 1–3 mo |
| Payer mix | MEDISEP, CGHS, PSU, corporate TPA empanelment; reduce cash-pay dependence. | +3–5 %EBITDA | 6–12 mo |
| Fixed-cost leverage | Revenue growth on existing infrastructure — shared Finance, HR, IT, biomedical engineering at VPS Lakeshore. | +3–6 % EBITDA | 18–36 mo |

## Exit Pathways

| Route | Description | Indicative Timeline | Value Driver |
| --- | --- | --- | --- |
| Strategic sale | Sale to a pan-India chain (Manipal, Narayana, Fortis) seeking Kerala entry via an assembled platform rather than deal-by-deal. | FY31–FY32 | Platform premium: 9-asset credentialed network exits at 16–20× vs 12–14× for a single asset. |
| Secondary Financial Sale | Sale to a financial investor seeking a healthcare platform with visible referral corridors and mission-hospital concession annuities. | FY31–FY32 | IRR-driven; platform scale and fee-stream predictability are the valuation anchors. |
| IPO / Burjeel consolidation | Roll into Burjeel Holdings listed vehicle (ADX) as the India asset. Alternatively, list as VPS India entity. | FY32+ | Listed multiple (Aster/KIMS at 18–25× LTM EBITDA) — significant uplift vs base-case 14×. |

# 3. Investment Memorandum

| ₹3,900 Cr Envelope | 25 Hospitals (base) | ~8,300 Network Beds | ₹2,090 Cr FY30 Econ. Revenue | ₹495 Cr (23.7%) FY30 Econ. EBITDA | ~20% / ~2.4× Base IRR / MOIC |
| --- | --- | --- | --- | --- | --- |

The immediate next step before any capital commitment is to mandate advisors and commence due diligence. The Board is asked to approve the initiation of DD on 3-5 anchor assets: execution of NDAs, appointment of legal and financial advisors, and commencement of full diligence. No capital is deployed at this stage. Each anchor deal will return to the Board individually for approval before any LOI or binding commitment is signed. The broader program envelope will be considered only after diligence on the anchor assets is complete and a parent funding bridge is confirmed. No delegated authority to execute transactions is sought.

## The Case

Owned + NCLT entry (Renai, SUT Royal, Sunrise, Mother, Indo-American) add consolidated tertiary capacity in Kochi, Trivandrum, Thrissur and a neuro-oncology node. At VPS's economic stake, these contribute directly to network EBITDA and exit enterprise value.

Mission-hospital O&M (Lourdes, Caritas, Bishop Benziger) is structurally available to VPS as a brand-neutral, non-buyout operator. This is a fee-income business.

## The O&M Plan

VPS assumes full operational authority over a partner mission hospital for a 15–25 year term, without acquiring equity, ownership or real-estate title. The owner (archdiocese, diocese or trust) retains 100% ownership and a Board seat. VPS deploys its management team and commits ₹50–200 Cr of modernisation capex secured against the concession term. VPS earns a management fee of 6.5% of gross hospital revenue (midpoint of 5–8% range) plus a performance-linked EBITDA-share above a threshold.

PART III TARGET PORTFOLIO

# 4. Target Universe

## 4A. Tier-1 Priority Targets

| # | Hospital | Location | Beds | Entity | Deal Structure | EV / Capex | VPS Stake | Entry Rev (₹Cr) | Entry EBITDA | Phase | Playbook |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Renai Medicity | Kaloor, Kochi, Ernakulam | 335 | Partnership firm (Polakulath Group — 5 siblings) | Equity 65% | ₹300 Cr | 65% | ₹160 Cr | 8% | FY26 | A |
| 2 | Sunrise Hospital | Kakkanad, Kochi, Ernakulam | 200 | Pvt Ltd — U85110KL2002PTC015726 | Equity 70% (founder rollover) | ₹240 Cr | 70% | ₹120 Cr | 16% | FY27 | A |
| 3 | Lourdes Hospital | Pachalam, Kochi, Ernakulam | 600 | Religious trust (Archdiocese of Verapoly) | O&M concession (25-yr) | ₹175 Cr capex | n/a | ₹230 Cr | 15% | FY26 | B |
| 4 | Caritas Hospital | Thellakom, Kottayam | 655 | Public Charitable Trust (Knanaya Catholic Archdiocese) | O&M / managed services (25-yr) | ₹120 Cr capex | n/a | ₹180 Cr | 17% | FY27 | B |
| 5 | Pushpagiri Medical College | Tiruvalla, Pathanamthitta | 678 | Registered Charitable Society (Syro-Malankara Archdiocese) | JV 51:49 (academic) | ₹200 Cr JV capex | 51% | ₹210 Cr | 20% | FY28 | A |
| 6 | Indo-American Hospital (Brain & Spine) | Vaikom border, Alappuzha | 205 | Bahuleyan Charitable Foundation (Dr K. Kumar Bahuleyan) | Equity / scheme of amalgamation (85%) | ₹185 Cr | 85% | ₹90 Cr | 18% | FY27 | A |
| 7 | Bishop Benziger Hospital | Kollam | 600 | Charitable Society (Latin Catholic Diocese of Quilon) | O&M concession (20-yr) | ₹175 Cr capex | n/a | ₹90 Cr | 13% | FY27 | B |
| 8 | SUT Royal Hospital (TIHSL) | Kochulloor, Trivandrum | 400 | TIHSL — under NCLT liquidation (U85110KL2008PLC021910) | NCLT going-concern (liquidation) | ₹140 Cr | 100% | ₹97 Cr | 4% | FY26 | A |
| 9 | Mother Hospital | Pullazhi, Thrissur | 300 | Mother Hospital Pvt Ltd (U85110KL1988PTC005265) | Equity 80–100% | ₹375 Cr | 90% | ₹150 Cr | 18% | FY27 | A |
| 10 | Orchid Medicity | Malappuram | 250 | Pvt Ltd (to be verified) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 11 | Sreevalsam Inst. of Medical Sciences | Edappal, Malappuram | 350 | Society / Pvt | Equity / academic JV | TBD (DD) | Majority | TBD | est. | FY28 | A |
| 12 | CM Hospital | Kasaragod | 120 | Family (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY28 | A |
| 13 | MVJM Hospital | Perumbavoor, Ernakulam | 100 | Family (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 14 | Joys Hospital (W&C) | Vyttila, Kochi, Ernakulam | 60 | Family (verify) | Equity — bolt-on | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 15 | Aswani Hospital | Thrissur | 300 | Pvt (verify) | O&M concession | capex TBD | n/a | TBD | est. | FY27 | B |
| 16 | SR Medical College | Varkala, Trivandrum | 300 | Society — med college | O&M (30-yr) | capex TBD | n/a | TBD | est. | FY28 | B |
| 17 | Puthiyedom Hospital | Pala, Kottayam | 75 | Family (verify) | O&M concession | capex TBD | n/a | TBD | est. | FY28 | B |
| 18 | Travancore Medical College | Mylapore, Kollam | 650 | Society — med college | O&M / academic JV | capex TBD | n/a | TBD | est. | FY28 | B |
| 19 | Daya General Hospital | Thrissur | 500 | Daya General Hospital Ltd (public ltd) | Equity 75% (~7× EBITDA) | ₹210 Cr | 75% | ₹187 Cr | 16% | FY26 | A |
| 20 | Ananthapuri Hospitals | Thiruvananthapuram | 400 | Ananthapuri Hospitals Pvt Ltd | Equity 75% | ₹165 Cr | 75% | ₹175 Cr | 13% | FY27 | A |
| 21 | Dr. KM Cherian IMS | Chengannur, Alappuzha | 300 | Dr. KM Cherian IMS Pvt Ltd | Equity 75% | ₹200 Cr | 75% | ₹168 Cr | 17% | FY27 | A |
| 22 | Starcare Hospital | Kozhikode | 290 | Starcare Hospital Kozhikode Pvt Ltd | Equity 75% | ₹95 Cr | 75% | ₹106 Cr | 13% | FY28 | A |
| 23 | Mother Care & Health Centre | Kozhikode | 250 | Mother Care & Health Centre Pvt Ltd | Equity 75% (W&C) | ₹50 Cr | 75% | ₹63 Cr | 11% | FY28 | A |
| 24 | Meditrina Hospitals | Kollam | 175 | Meditrina Hospitals Pvt Ltd | Equity 75% | ₹140 Cr | 75% | ₹181 Cr | 11% | FY27 | A |
| 25 | Avitis Super Specialty | Nemmara, Palakkad | 180 | Avitis Super Specialty Hospitals Pvt Ltd | O&M / turnaround concession | ₹50 Cr capex | n/a | ₹69 Cr | (4)% | FY28 | B |

## 4B. Per-Target DD Notes & Key Flags

The following notes help support future critical diligence flags that must be resolved before deal execution.

### 1. Renai Medicity — Kaloor, Kochi

- Entity structure: Partnership firm (Polakulath Narayanan Renai Medicity) — not a Pvt Ltd. Deal requires inter-sibling sign-offs from all 5 partners (P.N. Krishnadas leads, plus 4 siblings).

- Financial opacity: CARE rating downgraded BB+ (2020) → B (2023); issuer non-cooperating since 2022. Only FY17 public financials available (₹93 Cr revenue, ₹10 Cr PAT). Estimated current revenue ₹160–220 Cr.

- Distress signal: 335 operational beds vs 500 capacity. Group diversified across hotels, plantations, fisheries — possible cross-subsidy issues.

- DD mandate: Insist on FY23–25 audited accounts as condition of any indicative offer. Banker-channelled approach since CARE distress is the natural trigger.

### 2. Sunrise Hospital — Kakkanad, Kochi

- Multi-unit network: Sunrise operates in Kakkanad + 4–5 additional units (Erattupetta, Changaramkulam-Thrissur, Kanhangad, Kulanada-Pathanamthitta, possible PVS Hospital Kozhikode affiliation). Based on whether we want to acquire Kakkanad only or the full chain, the EV range shifts from ₹240 Cr (single unit) to ₹450–600 Cr (full network).

- Founder-doctor dependency: Dr P.R. Hafeez Rahman is the brand. Daughters (Taniya, Sonia) are already on the board, with some level of a succession path visible.

- Specialties: Strong W&C / IVF franchise. ART Act licence portability on change of control must be confirmed before signing.

- Strategic fit: IT-corridor anchor; complements VPS Lakeshore without cannibalising. Strong NRI / Gulf-returnee catchment.

### 3. Lourdes Hospital — Pachalam, Kochi

- Trust structure: Under Archdiocese of Verapoly (Latin Catholic — Roman Rite). Here only an O&M/concession route is viable.

- Scale: 500 IPD/day + 1,700 OPD/day footprint. NABH-accredited (first mission hospital in Kerala). DNB postgraduate program in 14 specialties.

- Concession enforceability: Legal opinion required on whether Archbishop of Verapoly can bind successors for 25 years and whether a charge can be secured against the concession term.

- Critical path: Based on success, this can be the proof-of-concept for the entire mission-hospital O&M playbook.

### 4. Caritas Hospital — Thellakom, Kottayam

- Matha Hospital merged into Caritas as 'Caritas Matha Hospital'. Combined capacity ~800 beds. Route all Matha engagement via Caritas Trust.

- Governance: Patron: H.E. Mar Mathew Moolakkatt (Archbishop). Chairman: Bishop Mar Joseph Pandarasseril. Here, both must approve any concession agreement.

- Denomination: Knanaya Catholic Archeparchy of Kottayam — small, cohesive, strong US/Gulf NRI diaspora. Different from Syro-Malabar (Lisie/Pushpagiri) and Latin Rite (Lourdes/Benziger).

- Trust operations: Also runs Caritas College of Nursing, Pharmacy, IMER. Affordable-care commitment must be written into concession.

### 5. Pushpagiri Medical College — Tiruvalla

- JV complexity: Medical college requires NMC/KUHS regulatory compliance. Society governance via Syro-Malankara Catholic Archdiocese — Patron Archbishop Thomas Mar Koorilos must approve.

- Distinguish: Pushpagiri Medical College ≠ Pushpagiri Heart Institute ≠ Cyril Baselios Catholicos Hospital — same trust, different institutions. JV is with the Medical College entity only.

- Academic anchor: 100 MBBS seats/year; KUHS-affiliated; NMC-recognised. NMC seat-enhancement application could add substantial non-clinical revenue.

- Deadlock risk: 51:49 structure with a charitable society requires unanimous consent on key capital decisions. Robust deadlock resolution (casting vote / put-call) essential in SHA.

### 6. Indo-American Hospital — Vaikom border, Alappuzha

- Structure: Bahuleyan Charitable Foundation (BCF) — not-for-profit. Simple equity acquisition not possible. Requires scheme of amalgamation with a VPS-controlled trust or trust-deed amendment.

- Clinical asset: 205 beds; neurosurgery/neurology specialty depth. Perfect bolt-on for Lakeshore tumour board. Day-90 unified oncology pathway viable if clinical talent retained.

- Location - Vaikom border, Alappuzha district

### 7. Bishop Benziger Hospital — Kollam

- Denomination :  Latin Catholic Diocese of Quilon. Vatican-aligned Catholic governance; Bishop's authority over diocesan institutions is absolute.

- Beds: 600 beds. Capex budgeted to ₹150–200 Cr.

- Approach: Via Bishop Paul Antony Mullassery, Diocese of Quilon. Engage via CBCK (Catholic Bishops' Conference of Kerala).

- Posture: Charity-oriented  where VPS can frame concession around community mission and not commercial return.

### 8. SUT Royal Hospital (TIHSL) — Kochulloor, Trivandrum

- Entity :  Trivandrum International Health Services Limited (TIHSL), Kochulloor..

- NCLT timeline: CIRP admitted Feb 2020 → Resolution Plan rejected (failed 66% CoC threshold) → Liquidation ordered Jun 2022 → NCLAT appeal dismissed Oct 2022 → Latest IA dismissed May 2025. Liquidator: Raju Palanikkunathil Kesavan.

- Key risks: Sec 29A self-check required across VPS group. Competing UAE bidder risk possible(Aster QCIL or BR Life). 5-year consultant attrition during proceedings to diligence. EV ₹100–180 Cr.

- Opportunity: Clean-slate NCLT entry targets 24% EBITDA margin by Year 3 from a 4% entry base — highest improvement case in the portfolio.

### 9. Mother Hospital — Pullazhi, Thrissur

- Governance: Mother Hospital Pvt Ltd (U85110KL1988PTC005265). 6 directors — Dr M. Ali family, second generation already in management (Hassan Ali, Shabna Ali, Shermin Ali, Akbar Ali, Ayshabeevi).

- Financial flag: As per the MCA records, the paid-up capital only ₹1.34 Cr which is probably incorrect. True operating-asset value will substantially higher.

- Compliance: FY25 balance sheet filed. 199 employees, 10-acre campus on Thrissur-Kanjany-Vatanappally highway. EV ₹300–450 Cr.

- Approach: Bilateral via founder generation (Dr M. Ali / Dr Aysha Ali) with succession-monetisation framing. Co-brand 'VPS Lakeshore Mother Thrissur' for 24 months post-close to preserve clinical brand.

### 10. Orchid Medicity — Malappuram

- Playbook A — Equity acquisition (strategic-control). Anchor for the Malappuram corridor; operating since 1990 with 250 beds and deep community trust.

- Structure: Pvt Ltd — verify exact shareholding and family ownership split before approach. First-mover urgency is high; no other network hospital in the district.

- DD mandate: Confirm MCA filings, FY23–25 audited P&L, bed utilisation, and CIN. Assess clinical quality gaps vs VPS protocols for Day-1 integration plan.

- Approach: Direct bilateral with promoter family. Position as district anchor for VPS Kerala network with co-branding for 24 months post-close.

### 11. Sreevalsam Institute of Medical Sciences — Edappal, Malappuram

- Playbook A — Equity / academic JV (51:49). Planned 600-bed medical college campus with teaching infrastructure already in place; adds Malappuram scale and a medical-education income stream.

- Regulatory: NMC/KUHS-regulated — SHA must include deadlock-protection and academic governance provisions. Verify NMC recognition status and affiliation compliance.

- DD mandate: Confirm society registration, NMC Letter of Permission, student intake quota, FY23–25 revenue. Assess hospital-to-college revenue split and liabilities.

- Approach: Via academic intermediary or direct to society trustees. Position as governance upgrade and capital injection to complete expansion to full 600-bed campus.

### 12. CM Hospital — Kasaragod

- Playbook A — Equity acquisition (strategic-control). Closes the northern geographic gap with ~120 beds and cross-border catchment extending into Karnataka (Mangaluru corridor).

- Rationale: Only comprehensive multispecialty in the district. Cath lab and stroke rehab assets align with VPS clinical protocols. Aster MIMS Kasaragod (264 beds, Oct 2025) is now the primary competitor.

- DD mandate: Confirm family ownership structure, MCA filings, FY23–25 financials, NABH/JCI status, and bed utilisation. Assess Aster competition impact on pricing.

- Approach: Bilateral with founder family. Succession-monetisation framing; Aster's entry makes timing more urgent for promoter.

### 13. MVJM Hospital — Perumbavoor, Ernakulam

- Playbook A — Equity acquisition (strategic-control). ~100-bed facility on the industrial belt midpoint between Kochi and Kottayam; strong emergency and general medicine base.

- Competitive urgency: KKR-backed BMH is actively evaluating the same corridor — early execution secures an Ernakulam east presence ahead of the competition.

- DD mandate: Confirm ownership structure, MCA/RoC filings, FY23–25 P&L, bed utilisation by department, and land title. Assess operational gaps for Day-1 VPS standards.

- Approach: Founder-family bilateral with quick-close framing given BMH competitive pressure.

### 14. Joys Hospital (Women & Children) — Vyttila, Kochi

- Playbook A — Equity bolt-on (~60 beds, women and children). Vyttila bypass location creates a managed referral corridor for high-risk maternity and NICU overflow directly into VPS Lakeshore.

- Strategic fit: Deepens Kochi city market density and adds a dedicated W&C node that Lakeshore cannot absorb at scale. KKR/BMH Meitra acquisition makes Ernakulam consolidation more competitive.

- DD mandate: Confirm promoter family ownership, MCA filings, FY23–25 financials, NABH compliance, and specialist roster. Assess NICU capacity and obstetric case-mix.

- Approach: Direct family approach; position as VPS network affiliate with Lakeshore as the tertiary backstop for complex cases.

### 15. Aswani Hospital — Thrissur

- Playbook B — O&M concession. 300-bed, well-established institution since 1987 with 80 doctors on staff. Deploys VPS clinical governance, HIS, and brand at zero capital outlay.

- Strategic fit: Thickens the Thrissur cluster alongside Mother Hospital (target 9); already an inbound referral partner. Management fee and revenue-share contribution from first operating quarter.

- DD mandate: Confirm ownership structure, existing management contracts, FY23–25 P&L, accreditation status, and labour obligations. Draft O&M term sheet with 5-year initial term.

- Approach: Position as a clinical upgrade and brand elevation for the institution with no ownership dilution for promoters.

### 16. SR Medical College — Varkala, Thiruvananthapuram

- Playbook B — O&M concession (30-year). 300-bed teaching hospital adds academic credentials to the VPS network and establishes a Thiruvananthapuram district presence.

- Strategic fit: Academic node complementing the SUT Royal Trivandrum entry. Medical college affiliation creates a direct training pipeline into VPS group hospitals.

- Regulatory: Society-owned medical college — O&M agreement must address NMC obligations, faculty employment continuity, and student welfare provisions.

- DD mandate: Verify NMC/KUHS recognition, society registration, FY23–25 financials, existing management structure, and land encumbrances.

### 17. Puthiyedom Hospital — Pala, Kottayam

- Playbook B — O&M concession. ~75-bed community hospital in the Kottayam rural belt — natural spoke complementing Caritas (target 4) and Pushpagiri (target 5) in central Kerala.

- Strategic fit: O&M structure preserves existing family ownership while raising clinical and administrative standards to VPS protocols. Extends Kottayam district reach into underserved rural catchment.

- DD mandate: Confirm family ownership, FY23–25 P&L, accreditation, specialist roster, and existing debt. Draft 10-year O&M term sheet with management fee and capex obligations.

- Approach: Bilateral with family owners; position as governance upgrade without ownership change.

### 18. Travancore Medical College — Kollam

- Playbook B — O&M / academic JV. ~650-bed medical college hospital in Kollam; large academic backstop and geographic complement to the Bishop Benziger concession (target 7) in the same district.

- Strategic fit: Adds significant bed scale and academic affiliation in Kollam-Thiruvananthapuram corridor. Society ownership means no equity outlay — O&M or revenue-share structure only.

- Regulatory: Society-owned — O&M agreement must cover NMC faculty obligations, student welfare, and existing affiliation terms with Kerala University of Health Sciences.

- DD mandate: Verify NMC recognition, society governance, FY23–25 financials, existing liabilities, and overlap with Bishop Benziger clinical services.

## 4C. Tier-2 Targets

| # | Hospital | Location | Beds | Entity | Deal Structure | EV / Capex | VPS Stake | Entry Rev (₹Cr) | Entry EBITDA | Phase | Playbook |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | CM Hospital | Kasaragod | ~120 | Family (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY28 | A |
| 2 | Sreevalsam Inst. of Medical Sciences | Edappal, Malappuram | ~350 | Society / Pvt (verify) | Equity / academic JV | TBD (DD) | Majority | TBD | est. | FY28 | A |
| 3 | Joys Hospital (W&C) | Vyttila, Kochi, Ernakulam | ~60 | Family (verify) | Equity — bolt-on | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 4 | Orchid Medicity | Malappuram | 250 | Pvt Ltd (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 5 | MVJM Hospital | Perumbavoor, Ernakulam | ~100 | Family (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 6 | Nila Hospital | Thrissur | ~80 | Pvt (verify) | Equity — strategic-control | TBD (DD) | Majority | TBD | est. | FY28 | A |
| 7 | MGM Clinics | Ernakulam Outskirts | ~40 | Family (verify) | Equity — bolt-on | TBD (DD) | Majority | TBD | est. | FY27 | A |
| 8 | Aswani Hospital | Thrissur | 300 | Pvt (verify) | O&M concession | capex TBD | n/a | TBD | est. | FY27 | B |
| 9 | Puthiyedom Hospital | Pala, Kottayam | ~75 | Family (verify) | O&M concession | capex TBD | n/a | TBD | est. | FY28 | B |
| 10 | SR Medical College | Varkala, Trivandrum | 300 | Society — med college | O&M (30-yr) | capex TBD | n/a | TBD | est. | FY28 | B |
| 11 | Wellmount Clinic | Kaloor, Ernakulam | Clinic | Pvt (verify) | O&M concession | capex TBD | n/a | TBD | est. | FY27 | B |
| 12 | Chingavanam OP Clinic | Chingavanam, Kottayam | — | Family (verify) | Clinic / outpost | TBD | n/a | TBD | est. | FY27 | B |
| 13 | PRV Medical Center | Thamanam, Kochi | — | Family (verify) | Clinic / outpost | TBD | n/a | TBD | est. | FY27 | B |

## 4D. Expanded Target Universe — Full Long List

The table below covers other hospitals across Kerala's 14 districts reviewed in the Brownfield DD process.

| # | Hospital | District | Beds | Ownership | Posture | Deal Type | DD Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Renai Medicity | Ernakulam | 335 | Family/Promoter | Distressed | Equity 65% | CARE B; issuer non-cooperating since 2022; 5-sibling partnership sign-off required |
| 2 | Sunrise Hospital | Ernakulam | 200 | Family/Promoter | Conditional | Equity 70% | Multi-unit network; confirm carve-out vs chain. IVF licence portability. |
| 3 | Lourdes Hospital | Ernakulam | 600 | Mission/Trust | Conditional | O&M concession (25-yr) | NABH-accredited; 1,700 OPD/day; Latin Catholic; Archbishop engagement required. |
| 4 | Lisie Hospital | Ernakulam | 1,500 | Mission/Trust | Conditional | CoE / service-line tie-up | Syro-Malabar Archdiocese. 1,500 beds (NOT 600). Full oncology depth — CoE carve-out not appropriate. Tier-2 anchor candidate. |
| 5 | PVS Memorial Hospital | Ernakulam | 310 | Family/Promoter | NCLT — CIRP | NCLT resolution / bilateral | SC challenge on CIRP pending. Bilateral with P.V. Nidhish if SC upholds plan. |
| 6 | Specialists Hospital | Ernakulam | 200 | Family/Promoter | Conditional | Equity | Founder-doctor Dr K.R. Rajappan (Plastic Surgery). Single-founder dependency. EV ~₹100–150 Cr. |
| 7 | Welcare Hospital | Ernakulam | 120 | Family/Promoter | Open | Equity | Tier-3 suburban spoke; direct outreach to identify promoter. |
| 8 | Mar Baselios Medical Mission | Ernakulam | 200 | Mission/Trust | Open | Clinical affiliate | Idukki-border gateway. Tier-3. |
| 9 | MOSC Medical College | Ernakulam | 700 | Mission/Trust | Open | Clinical affiliate | Malankara Orthodox Church; 700 beds; medical college. Politically sensitive intra-church litigation. |
| 10 | Caritas Hospital | Kottayam | 655 | Mission/Trust | Conditional | O&M (25-yr) | Knanaya Catholic. Matha merged Sept 2024 — combined ~800 beds. Archbishop + Patron approval required. |
| 11 | Bharath Hospital | Kottayam | 175 | Charitable Society | Conditional | O&M (reclassified) | Charitable Society — NOT equity-acquirable. 175 beds (NOT 300). O&M concession, not equity. |
| 12 | Pushpagiri Medical College | Pathanamthitta | 678 | Mission/Trust | Conditional | JV 51:49 | Academic JV. 100 MBBS seats. NMC/KUHS layers. Deadlock protection required in SHA. |
| 13 | Believers Church MC | Pathanamthitta | 743 | Mission/Trust | Conditional | CoE → O&M (optionality) | FCRA ban 2017; IT raids 2020; founder died May 2024. New Metropolitan Samuel Theophilus. 6-month clean-period required. |
| 14 | St. Gregorios Medical Mission | Pathanamthitta | 250 | Mission/Trust | Open | O&M / concession | Orthodox pilgrimage catchment (Parumala shrine). Tier-2. |
| 15 | Indo-American Hospital | Alappuzha | 205 | Charitable Foundation | Conditional | Equity / amalgamation (85%) | Founder ~94, Buffalo NY. Neuro-oncology bolt-on. Verify founder status Day-1. |
| 16 | Bishop Benziger Hospital | Kollam | 600 | Charitable Society | Conditional | O&M (20-yr) | Latin Catholic (NOT CSI). 600 beds (NOT 300). Capex ₹150–200 Cr. Bishop Mullassery engagement. |
| 17 | Holy Cross Hospital | Kollam | 200 | Mission/Trust | Conditional | O&M / concession | Carmelite mission. NH-66 location. Tier-2. |
| 18 | Upasana Hospital | Kollam | 350 | Family/Promoter | Conditional | Equity | Owned by Ravi Pillai (RP Group, Dubai-based). UAE-to-UAE conversation channel. EV ~₹150–200 Cr. |
| 19 | Cosmopolitan Hospital | Thiruvananthapuram | 360 | Family/Promoter | Conditional | Equity (backup to SUT) | 8 directors — no single controller. EBITDA declining 14.7% YoY (pricing leverage). EV ₹250–400 Cr. |
| 20 | GG Hospital (Sree Gokulam) | Thiruvananthapuram | 350 | Family/Promoter | Conditional | Equity (backup to SUT) | New (2016); Gokulam Gopalan-backed. Diversified group — healthcare possibly non-core. |
| 21 | SUT Royal Hospital (TIHSL) | Thiruvananthapuram | 400 | Distressed / NCLT | NCLT — Liquidation | NCLT going-concern | Liquidation ordered Jun 2022. Liquidator: Raju Kesavan. Competing bidder risk. |
| 22 | PRS Hospital | Thiruvananthapuram | 350 | Family/Promoter | Conditional | Equity | Ortho/spine franchise. Tier-2. |
| 23 | Mother Hospital | Thrissur | 300 | Family/Promoter | Conditional | Equity 80–100% | Second-generation family. Clean compliance. EV ₹300–450 Cr. Central Kerala anchor. |
| 24 | West Fort Hi-Tech | Thrissur | 300 | Family/Promoter | Conditional | Equity | Fallback if Mother unavailable. Tier-2. |
| 25 | Amala Institute (Cancer) | Thrissur | 700 | Mission/Trust | Conditional | CoE carve-out | CMI Devamatha Province. Established cancer centre — oncology partnership fit. Tier-2. |
| 26 | Karuna Medical College | Palakkad | 800 | Family/Promoter | Open | Equity | Underserved district. Medical college. Tier-2. |
| 27 | Iqraa International | Kozhikode | 500 | Mission/Trust | Conditional | O&M / concession | Only large independent option in Kozhikode (BMH/KKR, Meitra/KKR, Aster MIMS taken). Tier-2 defensive. |
| 28 | AKG Memorial Co-op | Kannur | 500 | Cooperative | Conditional | Management contract | Co-op governance (AGM vote required). CPI-M political ecosystem. Airport-corridor NRI catchment. |
| 29 | Daya General Hospital | Thrissur | 500 | Family/Promoter (public ltd) | Conditional | Equity 75% | FY25 rev ₹187 Cr, 15.9% EBITDA. Public ltd, ~17-director board — share aggregation for control. ~7× EBITDA (~₹210 Cr). |
| 30 | Ananthapuri Hospitals | Thiruvananthapuram | 400 | Family/Promoter | Conditional | Equity 75% | FY25 rev ₹175 Cr, 13.4%. Trivandrum tertiary; capital-region anchor alongside SUT Royal. ~₹165 Cr. |
| 31 | Dr. KM Cherian IMS | Alappuzha | 300 | Family/Promoter (Pvt Ltd) | Conditional | Equity 75% | FY25 rev ₹168 Cr, 17.0% (best margin). Chengannur cardiac tertiary; Christian-founded but Pvt Ltd → equity, not O&M. ~₹200 Cr. |
| 32 | Starcare Hospital | Kozhikode | 290 | Family/Promoter | Conditional | Equity 75% | FY25 rev ₹106 Cr, 12.9%. First Malabar foothold (KKR/Aster-contested). ~₹95 Cr. |
| 33 | Mother Care & Health Centre | Kozhikode | 250 | Family/Promoter | Conditional | Equity 75% | FY25 rev ₹63 Cr, 11.2%. W&C / maternity; pairs with Starcare. ~₹50 Cr. |
| 34 | Meditrina Hospitals | Kollam | 175 | Family/Promoter | Conditional | Equity 75% | FY25 rev ₹181 Cr, 11.1%. Cardiac franchise; confirm carve-out from multi-state network. ~₹140 Cr. |
| 35 | Avitis Super Specialty | Palakkad | 180 | Family/Promoter | Conditional | O&M / turnaround | (O&M). FY25 rev ₹69 Cr but LOSS (-4.5%). Managed turnaround, not equity. Opens Palakkad. ~₹50 Cr capex. |
| 36 | Malabar Hospitals | Kozhikode | 100 | Family/Promoter | Open | Equity (watch) | Universe / watch. FY25 rev ₹43 Cr, 15.4%. Smallest; Malabar contested — not top tier. |

PART IV FINANCIALS & RETURNS

# 5. Financial Model & Returns

The plan estimates a total programme envelope of about ₹3,900 crore with roughly 55% from VPS Healthcare or Burjeel equity and 45% from debt. On a five-year hold the base case returns about 2.4 times the equity invested (roughly a 20% annual return). In a genuine downside with possibly slower deleveraging and weaker EBITDA, the program can return less than 1.5 times the capital (~1.4×); a stronger case more than triples it (~3.5×). The purpose of the programme is scale and a defensible regional position, so the upside from referral growth, O&M performance fees and a higher exit valuation is deliberately left out of these base-case numbers.

| ₹ Crore (VPS economic share) | FY26 | FY27 | FY28 | FY29 | FY30 |
| --- | --- | --- | --- | --- | --- |
| Network revenue | 265 | 950 | 1580 | 1950 | 2090 |
| Network EBITDA (~24% margin) | 63 | 223 | 373 | 462 | 495 |
| Net profit | 8 | 37 | 91 | 166 | 203 |
| Free cash flow | 0 | 12 | 63 | 153 | 206 |

Five-year growth snapshot. Revenue grows ~18× (₹115 Cr → ₹2,090 Cr) and EBITDA ~17× (₹29 Cr → ₹495 Cr). Managed (O&M) hospitals add fee income only — their full hospital revenue is not counted here, and at exit the fee stream is valued as a services annuity (8×), not at a hospital multiple (14×). Because an O&M concession is terminable, the 8× services-annuity multiple is itself an assumption.

## Key Model Assumptions

| Parameter | Value | Basis |
| --- | --- | --- |
| Hospital revenue ramp (3-yr CAGR) | 10% p.a. | Utilisation + ARPP uplift during turnaround; benchmarked to VPS Lakeshore trajectory |
| O&M management fee | 6.5% of gross hospital revenue | Midpoint of 5–8% range |
| VPS EBITDA margin on O&M fee income | ~55% | Net of deployed CEO / CFO / Clinical Head cost at the institutions |
| Corporate tax rate | 25.17% | Finance Act 2020 new regime incl. surcharge |
| D&A (% of Owned+JV revenue) | 3.0% | Hospital fixed assets only; not O&M fee income |
| Maintenance capex (% of Owned+JV revenue) | 2.5% | Recurring; excludes growth capex |
| Exit multiple — Owned hospital EBITDA | 14× (base) | 20% discount to listed Kerala peer multiples of 18–25× |
| Exit multiple — O&M fee-stream EBITDA | 8× (base) | Services annuity — NOT a hospital multiple |
| Blended debt cost | 9.5% | Indicative healthcare term-loan pricing, May 2026 |
| Programme envelope | ₹3,900 Cr |  |
| Equity (VPS/Burjeel accruals) | ₹2,150 Cr (55%) | Subject to parent funding bridge |
| Debt facility | ₹1,750 Cr (45%) | Staggered draws: 29% FY26 / 53% FY27 / 18% FY28 |

## Per-Hospital Economics (FY30 Steady-State)

| Hospital | Treatment | Entry Rev | Entry EBITDA% | VPS Stake | Mature Hosp Rev | Mature Econ Rev | Mature Econ EBITDA | Y3 Target Margin |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Renai Medicity | OWNED | ₹160 Cr | 8% | 65% | ₹213 Cr | ₹138 Cr | ₹30 Cr | 22% |
| Sunrise Hospital | OWNED | ₹120 Cr | 16% | 70% | ₹160 Cr | ₹112 Cr | ₹25 Cr | 22% |
| Lourdes Hospital | MANAGED (O&M fee) | ₹230 Cr | 15% | n/a | ₹306 Cr | ₹19.9 Cr (fee) | ₹10.9 Cr | 24% (hosp margin) |
| Caritas Hospital | MANAGED (O&M fee) | ₹180 Cr | 17% | n/a | ₹240 Cr | ₹15.6 Cr (fee) | ₹8.6 Cr | 22% (hosp margin) |
| Pushpagiri Med. College | JV (51%) | ₹210 Cr | 20% | 51% | ₹280 Cr | ₹142.6 Cr | ₹34.2 Cr | 24% |
| Indo-American Hospital | OWNED | ₹90 Cr | 18% | 85% | ₹120 Cr | ₹101.8 Cr | ₹22.4 Cr | 22% |
| Bishop Benziger Hosp. | MANAGED (O&M fee) | ₹90 Cr | 13% | n/a | ₹120 Cr | ₹7.8 Cr (fee) | ₹4.3 Cr | 22% (hosp margin) |
| SUT Royal (TIHSL) | OWNED | ₹97 Cr | 4% | 100% | ₹129 Cr | ₹129.1 Cr | ₹31.0 Cr | 24% |
| Mother Hospital | OWNED | ₹150 Cr | 18% | 90% | ₹200 Cr | ₹179.7 Cr | ₹43.1 Cr | 24% |
| Orchid Medicity | OWNED | ₹110 Cr | 12% | 75% | ₹146 Cr | ₹110 Cr | ₹22 Cr | 20% |
| Sreevalsam IMS | JV (51%) | ₹120 Cr | 10% | 51% | ₹160 Cr | ₹81 Cr | ₹16 Cr | 20% |
| CM Hospital | OWNED | ₹50 Cr | 11% | 75% | ₹67 Cr | ₹50 Cr | ₹10 Cr | 20% |
| MVJM Hospital | OWNED | ₹40 Cr | 12% | 75% | ₹53 Cr | ₹40 Cr | ₹8 Cr | 20% |
| Joys Hospital | OWNED | ₹35 Cr | 13% | 80% | ₹47 Cr | ₹37 Cr | ₹8 Cr | 22% |
| Aswani Hospital | MANAGED (O&M fee) | ₹150 Cr | 14% | n/a | ₹200 Cr | ₹13.0 Cr (fee) | ₹7.1 Cr | 22% (hosp) |
| SR Medical College | MANAGED (O&M fee) | ₹110 Cr | 10% | n/a | ₹146 Cr | ₹9.5 Cr (fee) | ₹5.2 Cr | 20% (hosp) |
| Puthiyedom Hospital | MANAGED (O&M fee) | ₹30 Cr | 11% | n/a | ₹40 Cr | ₹2.6 Cr (fee) | ₹1.4 Cr | 20% (hosp) |
| Travancore Medical College | MANAGED (O&M fee) | ₹180 Cr | 10% | n/a | ₹240 Cr | ₹15.6 Cr (fee) | ₹8.6 Cr | 20% (hosp) |
| Daya General | OWNED | ₹187 Cr | 16% | 75% | ₹249 Cr | ₹187 Cr | ₹42 Cr | 22% |
| Ananthapuri | OWNED | ₹175 Cr | 13% | 75% | ₹233 Cr | ₹175 Cr | ₹39 Cr | 22% |
| Dr. KM Cherian | OWNED | ₹168 Cr | 17% | 75% | ₹223 Cr | ₹168 Cr | ₹37 Cr | 22% |
| Starcare | OWNED | ₹106 Cr | 13% | 75% | ₹141 Cr | ₹106 Cr | ₹23 Cr | 22% |
| Mother Care | OWNED | ₹63 Cr | 11% | 75% | ₹84 Cr | ₹63 Cr | ₹14 Cr | 22% |
| Meditrina | OWNED | ₹181 Cr | 11% | 75% | ₹241 Cr | ₹181 Cr | ₹41 Cr | 22% |
| Avitis (turnaround) | MANAGED (O&M fee) | ₹69 Cr | (4)% | n/a | ₹92 Cr | ₹6.0 Cr (fee) | ₹3.3 Cr | 20% (hosp) |
| NETWORK TOTAL |  | ₹3,101 Cr |  |  |  | ₹2,090 Cr | ₹495 Cr | 23.7% |

## Equity Returns — Scenario Analysis

|  | Bear | Base | Bull |
| --- | --- | --- | --- |
| FY30 EBITDA (₹ Cr) | ₹420 Cr | ₹495 Cr | ₹555 Cr |
| Exit Enterprise Value | ₹4,390 Cr | ₹6,370 Cr | ₹8,490 Cr |
| Less: Net Debt at Exit | (₹1,400 Cr) | (₹1,150 Cr) | (₹950 Cr) |
| Exit Equity Value | ₹2,990 Cr | ₹5,220 Cr | ₹7,540 Cr |
| Total Equity Invested | ₹2,150 Cr | ₹2,150 Cr | ₹2,150 Cr |
| Equity IRR (5-yr approx) | ~7% | ~20% | ~29% |
| MOIC (gross) | ~1.4× | ~2.4× | ~3.5× |

# 6. Key Risks & Mitigants

| Risk | Severity | Description | Mitigant |
| --- | --- | --- | --- |
| Capital mobilisation | High | ₹2,150 Cr equity commitment requires Burjeel Holdings balance-sheet headroom alongside ongoing capex; bridge financing terms not yet finalised. | Board-level capital allocation resolution + 5-year consolidated cash-flow model before FY27 deployment; phased drawdown tied to due-diligence milestones. |
| Regulatory & licensing transfer | High | Key statutory licences (AERB, CEA, THOA, ART/IVF) held by incumbent institutions; transfer delays or denials halt revenue-generating services and affect deal completion. | Full licence mapping as condition precedent to signing; specialist regulatory counsel engaged pre-LOI; transfer timeline embedded in integration schedule. |
| Execution & integration complexity | Medium | Simultaneous management of acquisitions, JV concessions, and O&M contracts across multiple sites creates bandwidth, governance, and physician-retention risks. | Dedicated integration PMO from Day 1; phased deployment with IC gate reviews; retention provisions in all O&M agreements. |
| Exit liquidity & multiple compression | Medium | Kerala hospital M&A market is thin; bear-case exit at 11× EBITDA yields sub-3% IRR. Sector PE multiples are sensitive to broader healthcare liquidity cycles. | Three parallel exit routes prepared from Year 3: strategic trade sale, secondary PE sale, and Burjeel Holdings group consolidation or IPO. |

PART V STRATEGY & NETWORK

# 7. Kerala Expansion Playbook

Master Strategy · Entry Playbooks · District Map · Phasing

## Strategic Frame

Kerala's hospital market is consolidating around branded, accredited networks. VPS's winning position is clinical differentiation at the VPS Lakeshore quaternary hub + speed in Tier-2 acquisition and mission-hospital O&M — not out-scaling entities that are backed by PE capital. The program is a hub-and-spoke build using pre-defined prototypes.

## District Map — Base-Case Geography

Exhibit  · Project Nila network — city-level views of the base-case network feeding the VPS Lakeshore quaternary hub at VPS Lakeshore (north to south).

# 8. Expanding the Network Architecture

## The Seven Prototypes

| Prototype | Description | Capital Model | Candidates |
| --- | --- | --- | --- |
| P1 — Precision Medicine Centre | Kochi New Block: genomics-integrated oncology, BMT/CAR-T, transplant, rare disease, clinical trials. | ₹300–500 Cr greenfield | Lakeshore VPS Lakeshore New Block and Delhi precision Medicine Centre (in planning) |
| P2 — Superspecialty Hub | Kochi Main Block (existing VPS Lakeshore): cardiac, neuro, MCH, ortho, GI, transplant; quaternary referral. | Operational — maintenance capex | Kochi Main Block , SUT Royal Trivandrum, Renai, Sunrise |
| P3 — Urban Multispecialty | IT-corridor / urban professional catchment; gut health, MSK, longevity verticals. | ₹50–375 Cr per acquisition | VPS Kakkanad, Mother, Indo-American, Cosmopolitan |
| P4 — Embedded Partner Unit | Lakeshore-branded floor/wing within a partner hospital; VPS clinical protocols and staff. | ₹10–30 Cr per unit | Lisie (service-line), MOSC Medical College |
| P5 — Risk Assessment Kiosk | High-footfall cancer/cardiac/genomic risk triage; EMR-linked, 24-hr follow-up. | ₹2–5 Cr per kiosk | Airports, malls, corporate parks — Gulf-corridor hubs |
| P6 — Whole-Hospital O&M | Full operational authority under 15–25 yr concession; fee of 5–8% gross revenue + EBITDA-share. | ₹50–150 Cr concession capex | Lourdes, Caritas, Bishop Benziger; St. Gregorios, Holy Cross, Iqraa |
| P7 — Academic Health JV | 51:49 JV with medical-college trust; VPS runs clinical operations; trust retains academic licensing. | ₹100–150 Cr JV capex | Pushpagiri, Amala (Thrissur), Jubilee Mission |

## Future Phase Expansion Pipeline

Post-FY28, the network expansion follows three vectors:

- O&M pipeline expansion: Target 1–2 additional concessions before exit (St. Gregorios Medical Mission Parumala, Holy Cross Kottiyam, Iqraa International Kozhikode, AKG Memorial Co-op Kannur). Each additional O&M concession adds ~₹5–10 Cr fee EBITDA at exit — additive to base-case services multiple.

- Tier-2 equity add ons: West Fort Hi-Tech (Thrissur), Upasana Hospital (Kollam / Ravi Pillai's RP Group), PRS Hospital (Trivandrum ortho/spine), Karuna Medical College (Palakkad, underserved district). Each adds spoke capacity at 40–50% below greenfield replacement cost.

- P5 Risk Kiosks: Asset-light deployment at Cochin International Airport, Trivandrum Airport, Kozhikode Airport and select malls in the Gulf corridor. Capital per kiosk ~₹2–5 Cr; drives VPS Lakeshore referral pipeline from high-footfall NRI touchpoints.

PART VI DEAL EXECUTION

# 9. IB Execution Guide

## Five-Phase Deal Process

| Phase | Activity | Gate |
| --- | --- | --- |
| 1 — Origination | Target list; independently verify ownership/NCLT status of every lead before any outreach — incl. intermediary-introduced leads. | No outreach until ownership verified. |
| 2 — Approach | NDA; indicative interest letter; preliminary desk DD. | Signed NDA. |
| 3 — LOI | Non-binding LOI / term sheet; exclusivity where possible; Board-noted. | Board-noted LOI. |
| 4 — Diligence | Full DD under NDA: QoE; title; licences; doctor retention; Sec 29A (NCLT assets). | Clean DD + walk-away price. |
| 5 — Close | SPA / concession agreement; CCI/FEMA filings; financing CPs; 100-day plan signed off. | Signed; all conditions precedent met. |

## DD Workstreams

Critical items must close before SPA / concession execution. Broad Level workstreams are below.

| Workstream | Critical Items | Applies To |
| --- | --- | --- |
| Financial | Normalised EBITDA FY23–FY25; revenue quality; related-party transactions; D&A and capex schedule | All targets |
| Clinical & HR | Consultant contracts; key-man dependency; NABH accreditation status; doctor retention risk | All targets |
| Regulatory & Licensing | THOA, AERB, CEA, ART/IVF portability on change of control; NABH validity; MCI/NMC | All targets, especially those with transplant, radiotherapy, IVF, or medical college |
| Legal / Title | Title/encumbrance on all property; Sec 29A eligibility (NCLT targets); CCI threshold assessment; FEMA/FDI route | All targets |
| O&M Legal | Concession enforceability over charitable/trust property; ability to bind successors; Charity Commissioner requirement; tax treatment of management fee (GST) | All O&M targets |

Before any binding offer, the programme runs a structured due-diligence process across eleven workstreams, targeting a close by October 2026.

| Workstream | Items | Critical | Key risks to clear |
| --- | --- | --- | --- |
| A. Commercial & Market | 7 | 4 | FY27 revenue bridge; doctor retention at acquired Kerala hospitals |
| B. Financial | 11 | 6 | Debt consents; PMJAY claim settlement lag; undisclosed liabilities |
| C. Legal & Corporate | 11 | 6 | CCI filing timing; Burjeel FDI/FEMA route; Burjeel FDI route |
| D. Clinical & Operational | 9 | 4 | AERB licence validity; LINAC downtime risk; medical physicist shortage |
| E. Human Resources | 6 | 1 | oncologist retention; PF/gratuity liabilities; union presence |
| F. IT & Systems | 3 |  | Lakeshore-target HIS integration complexity |
| G. Real Estate & Infra | 5 | 1 | Kerala greenfield land conversion; Kerala greenfield site geotech |
| H. Regulatory & Licensing | 7 | 1 | AERB for all radiotherapy units in target hospitals; Kerala CEA renewals |
| I. Insurance & Indemnity | 2 |  | LINAC breakdown cover adequacy; professional indemnity gaps |
| J. ESG & Environmental | 3 |  | Biomedical waste compliance at smaller centres |
| K. Deal Structure & Integration | 7 | 3 | Bank term sheet execution; Lakeshore board composition / consent |

## Advisor Mandate – Next 60 days

Legal DD Counsel (AZB, Cyril Amarchand, or Trilegal) — lead legal due diligence across the target shortlist: title searches, NCLT/CIRP status and Sec 29A clearance, promoter litigation screening, concession enforceability over trust property, and security structure for O&M capex.

Financial DD / QoE Advisor (Big-4: PwC or EY) — quality-of-earnings, working-capital normalisation, and debt-mapping on top-5 priority targets; independent revenue audit for Renai Medicity; EBITDA adjustability and capex liability assessment.

M&A / Investment Banker (healthcare-specialist; e.g. Kotak, JM Financial) — run structured deal processes, manage seller outreach, and provide valuation benchmarking across all shortlisted targets.

Regulatory & Tax Counsel — review optimal acquisition structures (direct purchase, slump sale, SPV, or O&M concession) per target archetype; stamp duty, GST, and income-tax implications; FCRA/FEMA treatment for mission-hospital channel; Burjeel → VPS Lakeshore → SPV FDI route and RBI reporting.

Operational DD Lead (internal team) — assess clinical governance, staffing structures, bed-utilisation patterns, and NABH/JCI compliance gaps across concession targets.

Debt Financing Advisor / Arranger (SBI Capital, ICICI Securities, or Axis Capital) — structure the ₹1,750 Cr debt envelope: term-sheet parameters, security package, and covenant framework.

PART VII VALUE CREATION PLAN

# 10. Value Creation Plan

## Value Creation Levers

### Revenue Growth — Utilisation & ARPP Uplift

- Occupancy recovery to 70–80%. Entry levels (SUT 4%, Renai 8%, Bishop Benziger 13%) are well below peer norms of 65–75%; VPS Lakeshore referral protocols and TPA empanelment are the primary levers.

- ARPP expansion via CoE routing. Routing high-value cardiology, oncology, and neuroscience cases to hub hospitals lifts blended ARPP without additional beds.

- Payor mix shift. Extend VPS Lakeshore's corporate/TPA panel across the network — insurance mix from 20–35% at entry to 40–55% by Year 3.

- O&M fee leverage. The 6.5% management fee on gross revenue means every ₹10 Cr of growth across Lourdes, Caritas, and Bishop Benziger adds ~₹65 L directly to VPS fee income.

### Margin Expansion

- Workforce right-sizing: shift visiting consultants to full-time VPS-network physicians; renegotiate visiting packages using network volume as leverage.

- Central procurement: pharma and consumables via VPS Lakeshore vendor relationships — 3–5% COGS savings (~₹8–15 Cr by FY28).

- Shared services: Finance, HR, IT, and biomedical maintenance centralised at VPS Lakeshore — ~₹8–12 Cr overhead savings at run-rate (FY28+).

- NCLT reset: Entities like SUT have a clean-slate NCLT entry with no legacy liabilities; 100-day plan targets 24% EBITDA margin by Year 3 from a 4% base.

## 100-Day Plans by Archetype

### Owned Acquisitions (Renai, SUT Royal, Sunrise, Indo-American, Mother)

#### Days 1–30: Stabilise & Assess

- Appoint VPS-nominated CEO/COO and CFO at each Owned hospital within 30 days; retain incumbent clinical management for continuity.

- Sign retention packages for top-20 revenue consultants; priority at NCLT centres and Indo-American (neuro-oncology team).

- Operational audit: occupancy by specialty, payor mix, revenue cycle, pharmacy COGS, and vendor contracts.

- Daily revenue flash reporting across all Owned hospitals on VPS Lakeshore MIS format.

#### Days 31–60: Plan & Initiate

- Onboard all Owned hospitals onto VPS Lakeshore's pharmaceutical/consumable vendor framework.

- Enrol each hospital with 3+ new corporate/TPA accounts from VPS's panel; target ₹15–20 Cr incremental revenue in Year 1.

- Deploy VPS clinical protocols (infection control, antibiotic stewardship, clinical audit) across all Owned hospitals.

- Look at COGS, staff , pharmacy and vendor related cost savings.

- Begin NABH re-accreditation if needed.

#### Days 61–100: Execute & Measure

- First monthly operating review: CEO presents revenue, occupancy, ARPP, EBITDA vs plan.

- Implement performance-linked compensation for HODs tied to EBITDA and patient-satisfaction.

- Shared-services feasibility study: identify Finance, HR, IT, and biomedical functions for FY27 centralisation.

### O&M Concessions (Lourdes, Caritas, Bishop Benziger)

- Deploy O&M team (CEO/COO, CFO, Clinical Head); baseline audit to align revenue definition, billing codes, and reconciliation methodology with trust board.

- Identify top-10 revenue consultants; design retention plan within VPS framework under trust payroll.

- VPS revenue-cycle rollout: standardised billing and pre-authorisation workflows — typically 3–5% revenue uplift from billing-leakage recovery within 60 days.

- First management fee: reconcile, invoice, and collect Month 1/2 fee from each trust; present 100-day review to trust board.

## KPI Dashboard

| KPI | Entry Baseline | Year 1 Target | Year 3 Target |
| --- | --- | --- | --- |
| Network Econ Revenue (₹ Cr) | 265 | 950 | 1,580 (FY28) |
| Network EBITDA (₹ Cr) | 63 | 223 | 373 (FY28) |
| EBITDA Margin | 23.8% | 23.5% | 23.6% |
| O&M Fee Income (₹ Cr) | ~8.5 | ~31 | ~62 (FY28) |
| Net Debt / EBITDA (×) | 13.5× | 9.7× | 5.6× (FY28) |
| Bed Occupancy (%) | 45–65% | 65–70% | 70–80% |
| Average Revenue Per Patient — IP | ₹28,000–45,000 | ₹35,000–50,000 | ₹38,000–55,000 |
| Insurance/Corporate Payor Mix | 20–35% | 35–45% | 40–55% |
| Consultant Retention Rate (%) | — | >90% | >95% |
| NABH Accreditation Status | Varies | All applied | All accredited |

PART VIII STRATEGIC QUESTIONS

# 11. Key Due-Diligence Questions

The following questions constitute the critical open items to be resolved through due diligence before any Board approval, LOI, or capital deployment. Each advisor mandate maps directly to one or more of these questions.

## A.  Financial & Returns

Is the base-case 20% IRR / 2.4× MOIC acceptable as a strategic-platform return, or does the programme require a higher-return subset of targets to proceed?

What is the normalised EBITDA and working-capital position for each Tier-1 equity target, which can be validated by independent QoE?

What is the verified free cash flow available from VPS Lakeshore and Burjeel Holdings to fund the ₹2,150 Cr equity envelope without external dilution?

Do the financial projections for NCLT assets like SUT Royal (4% → 24% EBITDA in 3 years) hold under independent operational review?

## B.  Legal, Regulatory & Structural

Does VPS pass Sec 29A eligibility for the SUT Royal NCLT bid, and is specialist insolvency counsel retained?

Can all critical licences (AERB, CEA, THOA, ART/IVF) be transferred or re-issued in VPS's name, and on what timeline?

Is the Burjeel → VPS Lakeshore → SPV FDI structure cleared for FEMA/RBI compliance and ADX related-party disclosure?

DO the entities of specific targets have an ownership and title position that support a clean acquisition,  and can FY23–25 audited accounts be obtained as a condition precedent?

## C.  O&M Channel Credibility

Can a Diocese or archdiocese board legally enter and bind successors to a 15–25-year O&M concession agreement and what are the charity commissioner rules around this?

Has at least one LOI or term sheet with any potential target been executed before taking it to the Board?

What are the physician retention provisions in each O&M agreement, and do they hold under trust employment?

## D.  Execution & Governance

Is CCI counsel's opinion received on individual deal notification thresholds and programme-aggregate related-transaction exposure?

Is the phased deployment sequenced such that Tranche 2 commitments are conditioned on Tranche 1 operational delivery?

PART IX COMPETITIVE INTELLIGENCE

# 12. Competitive Landscape — India Hospital Sector

## The Kerala Competitive Map

| Actor | Kerala Footprint | Strategy | Relevance to VPS |
| --- | --- | --- | --- |
| Aster DM Quality Care (Aster + QCIL merger; closes Q1 FY27) | Aster: Medcity Kochi (~900 beds), MIMS Kozhikode, MIMS Kasaragod (264 beds, Oct 2025), Aster Capital Trivandrum (454 beds, planned). KIMS (via QCIL): Trivandrum, Kottayam, Kollam, Perinthalmanna (~1,475 beds) | Merged entity: 39 hospitals, 28 cities, 10,625+ beds. ₹4,000 Cr capex plan; 4,080 beds in pipeline. Focus on brownfield expansion and synergy capture post-merger. | Dominant in Kochi, North Kerala, and South Kerala urban centres. Concentrating on owned assets and brownfield while not pursuing O&M concessions. Mission-hospital channel remains open. |
| KKR / Baby Memorial Hospital (BMH) | BMH flagship, Kozhikode (~600 beds); Kannur; Meitra Hospital, Kozhikode (230 beds, acquired Sep 2025). Total: 9 hospitals across Kerala, Tamil Nadu, Telangana; ~3,000 beds. | Buy-and-build: KKR invested ₹5,100+ Cr since Jul 2024 (70%→75% stake). Acquired Meitra (2025) and Star Hospitals, Hyderabad (2025). Targeting 3,000 beds; Chennai expansion underway. | Concentrated in North Kerala. Acquisition-led model competes for the same distressed and succession assets. Not active in O&M. |
| Apollo Hospitals | No material Kerala presence. | National scale; selective entry via acquisition. | Low near-term. Could enter via a single large Kerala acquisition (e.g. Medical Trust, Lisie). Same target pool as VPS. |
| Manipal Hospitals (TPG-backed) | No material Kerala presence. | Pre-IPO. Karnataka base. Acquired Sahyadri Hospitals (Mumbai, Jul 2025, ~$760 Mn). Selective pan-India expansion. | Low near-term. Likely enters Kerala via a distressed or succession asset — overlaps with VPS target set on exit. |
| Narayana Health | No Kerala presence. | Volume-led, price-competitive model. Karnataka and East India focus. | Negligible. Model does not align with Kerala's payor mix. |

## Competitive Implications for VPS Strategy

Aster–QCIL's merger concentrates scale in Kochi and North Kerala's premium urban segment. The combined entity (39 hospitals, 10,625+ beds, ₹4,000 Cr capex plan) operates primarily through owned and brownfield assets.

No active competitor is pursuing O&M concessions with Catholic or Orthodox mission hospitals. Aster, KKR/BMH, and Manipal operate through equity acquisitions, which mission-hospital governance structures typically don’t allow.

SUT Royal (Kochulloor, Trivandrum) is in active NCLT liquidation. Cannot miss this process so urgency is key.

Succession-stress across Tier-1 targets is concentrated in the next 24–36 months; seller motivation is likely to reduce materially beyond that horizon.

## Institutional Capital Activity in Indian Healthcare

| Institution / Strategic Actor | Recent Move | Relevance to VPS |
| --- | --- | --- |
| KKR / Baby Memorial Hospital (BMH) | Acquired 70% of BMH (Kozhikode) in Jul 2024 for ₹2,100 Cr; increased stake to ~75% via ₹1,750 Cr rights issue (Apr 2026). Total KKR commitment: ₹5,100+ Cr. Acquired Meitra Hospital (Kozhikode, Sep 2025) and 60% of Star Hospitals (Hyderabad). Network: 9 hospitals, ~3,000 beds across Kerala, Tamil Nadu, Telangana. | Primary active competitor in Kerala acquisitions. North Kerala tier locked. Competes for succession and distressed assets in the same pool. |
| Aster DM Quality Care (post-Aster + QCIL merger) | Merger announced Nov 2024; shareholder approval Mar 2026; expected close Q1 FY27. Combined entity: 39 hospitals, 28 cities, 10,625+ beds. ₹4,000 Cr capex plan; 4,080 beds in pipeline. | Dominant in Kochi and South Kerala urban. Post-merger integration focus limits near-term appetite for additional acquisitions. |
| IHH Healthcare (Malaysia) | Controls Fortis Healthcare (pan-India). No direct Kerala presence. | Potential exit counterparty for a South India hospital platform. |
| Temasek | Incremental stakes across multiple Indian hospital chains. | Financial investor. Possible co-investor if VPS pursues a structured equity raise. |
| ADIA / GIC | Healthcare infrastructure investments across India. | Gulf-linked sovereign investors; natural fit for a Burjeel / VPS UAE–India story. |
| Manipal Hospitals (TPG-backed) | Pre-IPO. Acquired Sahyadri Hospitals (Maharashtra) for ~$760 Mn (Jul 2025). Karnataka base. | No current Kerala presence. Most likely to enter via a distressed or succession asset — overlaps with VPS target set as a potential exit buyer. |