Indorama  –  VPS Healthcare Partnership

Jaipur & Kota Centres   |   Discussion Note

1.  Partnership Model

VPS Healthcare enters as a 25% equity partner in both Indorama-owned hospital centres in Rajasthan. VPS's entire contribution is in the form of medical equipment will be approximately ₹100 crore, equal to about 25% of the estimated ₹400 crore total project cost for the two centres.

Structure: one SPV per centre, held 75% Indorama : 25% VPS. The split can be finalised with the Indorama Group.

Contribution: VPS procures equipment in its own name at bulk-contracted rates and transfers it to each SPV at independently certified fair value.

Timeline: equipment phased over 12–18 months, with tranches tied to civil and fitout milestones at each site.

2.  Project Delivery — VPS as Turnkey Project Manager

Beyond operating the centres, VPS takes full project-management (PMC) responsibility for building both units and acting as the turnkey Project Management Consultant from initial conception through to a commissioned, operational handover.

End-to-end scope: concept and master planning, architectural and MEP design coordination, civil and fitout supervision, medical equipment planning and procurement, installation, commissioning, and NABH-ready handover.

Built to operating standard: designing to VPS clinical and operational standards from day one (correct specifications, departmental adjacencies, and equipment fit) so each centre opens operationally ready.

Commercial terms for the PMC scope, whether bundled into the partnership or charged as a separate project-management fee (typically a percentage of project cost) to be agreed with the Indorama Group.

3.  Operations & Management Fee — 5% of Net Revenue

VPS manages and operates both centres under a long-term O&M agreement and is paid a management fee of 5% of net revenue each year (comparable deals run roughly 4–9% of net revenue).

The fee is a pre-EBITDA operating cost, paid regardless of profitability. Example: if the two centres together collect ₹100 Cr of net revenue in a year, VPS earns ₹5 Cr.

Initial term of 10 years, with the fee reviewed against market benchmarks every 3 years.

Profit share: in addition, once a centre turns profitable, VPS receives 12.5% of its EBITDA, calculated after the O&M fee (i.e. on distributable profit). This rewards VPS for driving the centres to profitability and sits on top of its equity dividends.

The fee covers the full management package:

Clinical governance — quality standards, NABH protocols, M&M reviews, credentialling

Operational leadership — senior management deputed for the first 18 months per centre

Procurement — access to VPS bulk contracts, an estimated 12–15% saving on consumables

Brand — co-branding as “In clinical partnership with VPS Lakeshore” and accreditation support

Digital — HIS/EMR integration, shared analytics dashboard, and telemedicine across sites

VPS earns on three streams: the O&M fee (recurring operating cash), a 12.5% EBITDA share once the centres are profitable, and its 25% equity (dividends, plus value realised on exit).

4.  5-Year Base Case

Both centres combined   |   ₹100 Cr equipment investment   |   indicative, to be revised on final project numbers

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Avg. occupancy (combined) | ~37% | ~52% | ~63% | ~70% | ~75% |
| Combined net revenue | ₹43 Cr | ₹77 Cr | ₹121 Cr | ₹142 Cr | ₹160 Cr |
| EBITDA margin (pre-O&M) | -5% | 10% | 21% | 23% | 25% |
| Post-O&M EBITDA | -₹4.3 Cr | ₹3.9 Cr | ₹19.4 Cr | ₹25.6 Cr | ₹32.0 Cr |
| O&M fee (5% of net revenue) | ₹2.15 Cr | ₹3.85 Cr | ₹6.05 Cr | ₹7.1 Cr | ₹8.0 Cr |
| 12.5% EBITDA share (when profitable) | — | ₹0.48 Cr | ₹2.42 Cr | ₹3.20 Cr | ₹4.0 Cr |
| 25% equity dividend (Yr 3+) | — | — | ₹1.45 Cr | ₹1.92 Cr | ₹2.40 Cr |
| Total VPS cash / year | ₹2.15 Cr | ₹4.33 Cr | ₹9.92 Cr | ₹12.22 Cr | ₹14.4 Cr |
| Cumulative VPS cash | ₹2.15 Cr | ₹6.5 Cr | ₹16.4 Cr | ₹28.6 Cr | ₹43.0 Cr |

Recurring cash (O&M fee plus dividends) cumulates to about ₹43 Cr by Year 5; together with the value of the 25% equity stake, VPS recovers its ₹100 Cr well within the hold.

Including equity value realised on exit (Year 5 put at 8× trailing post-O&M EBITDA), the blended 5-year IRR is ~15%.

5.  Responsibilities

VPS Healthcare

Equity contribution in the form of medical equipment

Turnkey project management (PMC) — delivering both units from design to commissioning

Clinical governance, quality standards, and accreditation

Management bandwidth and operational leadership

Procurement and supply-chain synergies

Brand and referral network

Digital and technology integration

Clinical and paramedical staffing

Indorama

Land, project funding for civil and fitout works, and hospital licensing

Statutory and regulatory compliance

Commitment to jointly agreed quality and governance standards

6.  Governance

VPS nominates a director to the board of each centre.

Affirmative-vote items: significant capex, new borrowings, change of business scope, and related-party transactions require VPS's consent.

7.  Exit

Tag-along: if Indorama sells any part of its stake, VPS may exit its 25% on identical terms.

Right of first offer: VPS has first right to acquire any stake Indorama wishes to sell before a third party is approached.

Put option: VPS may sell its 25% back to Indorama at Year 5 at 8× trailing 12-month post-O&M EBITDA.

Lock-in: neither party transfers equity in the first 3 years without the other's written consent.